|  | RÉPUBLIQUE DU CAMEROUN Paix - travail – Patrie MINISTÈRE DE L’ENSEIGNEMENT SUPÉRIEUR DÉLÉGATION REGIONALE DU CENTRE PKFokam Institute of Excellence Dignité - Foi – Responsabilité. P.O. Box 11646 Yaoundé –; Cameroun. |
| --- | --- |

REPUBLIC OF CAMEROON

Peace - work - Fatherland

MINISTRY OF HIGHER EDUCATION

REGIONAL DELEGATION OF

CENTER

PKFokam Institute of Excellence

Dignity - Faith – Responsibility

P.O.BOX 11646 Yaoundé – Cameroon

# Project Progress Report 1

Restaurant Management Web Application

| Framework | Django (Python 3.x) |
| --- | --- |
| Database | MySQL Restaurant DB |
| Architecture | MVT (Model-View-Template) |
| Modules | 7 functional modules |
| Team Size | 4 students |

| Group Members |  | Participation |
| --- | --- | --- |
| Pettang Feumba Roddy Alann | 20% |  |
| Tiofack Kaze Franck | 20% |  |
| Matchim Dzuyim Verenne Celia | 20% |  |
| Mekolle Tuatsop Dalhia Aure | 20% |  |
| Messi Zang Paul Jacques | 20% |  |

LECTURER: Mr. mbieteu amos mb.

DATE: Friday, 7th march 2026

## 1. Introduction

As part of the Python Programming course delivered at the PKFIE Institute of Excellence, our group of four (4) students was tasked with designing and developing a comprehensive restaurant management web application. This application is built on the Django (Python) framework and uses a pre-designed MySQL database composed of 23 tables covering all the operational needs of a modern restaurant.

In order to efficiently organize our work and meet the project requirements, we divided the development of the application into three (3) distinct phases as follows:

| Phase | Title | Description |
| --- | --- | --- |
| Phase 1 | Setup & Configuration | Setting up the development environment, installing all required tools, creating the Django project, configuring MySQL and importing the existing database. |
| Phase 2 | Models & Application Foundation | Writing Django models corresponding to the 23 SQL tables, setting up the authentication system and user role management. |
| Phase 3 | Interfaces, Business Logic & Deployment | Building views, HTML templates, the dashboard, financial reports, implementing security measures and preparing all final deliverables. |

This report documents the progress made during Phase 1, which forms the technical foundation of the entire application. Each step is presented with the commands used and a screenshot to support the work done.

## 2. Phase 1: Project Setup & Configuration

The goal of Phase 1 is to prepare the entire Django project structure before writing any application code. This phase covers seven (7) essential steps that were carried out in the order listed below.

### Step 1: Installing the Required Tools

The first action was to install all the Python libraries needed for Django to function and to connect to MySQL. These installations were carried out using the pip tool in the Windows Command Prompt.

The following packages were installed:

- Django; the main Django web framework

- MySQL client; the connector that allows Django to communicate with MySQL

- pillow ; image handling Library

- python-decouple; stores sensitive credentials (passwords) in a separate .env file away from GitHub

### Step 2: Creating the Django Project

After installing the required tools, we created the base Django project structure. This was done from the terminal inside our group's working folder.

|  | django-admin startproject restaurant_project cd restaurant_project. |
| --- | --- |

These commands automatically generate the following file structure:

|  | restaurant_project/ ├── manage.py ← Django entry point └── restaurant_project/ ├── settings.py ← main configuration file ├── urls.py ← main URL router └── wsgi.py. |
| --- | --- |

### Step 3: Creating One Django App Per Module

In line with the functional requirements of the project, each restaurant management module was translated into an independent Django application. This modular organization respects the MVT (Model-View-Template) architecture required by the project specifications.

The following eight (8) applications were created using the commands below and each command creates a folder containing the following base files (example with the orders app):

| Application | Module Covered | SQL Tables Used |
| --- | --- | --- |
| users | User Management | CustomUser (new table) |
| products | Product & Recipe Mgmt | Produit, Ingredient, Composition_Produit |
| orders | Order Management | Commande, Ligne_Commande, Client, Table, Reservation |
| inventory | Inventory Management | Stock, Variation_Stock, Approvisionnement, Fournisseur |
| hr | HR Management | Employe, Poste, Affectation, Supervision |
| delivery | Delivery Management | Livraison, Deplacement, Vehicule |
| Finance | Finance Management | Facture, Equipement, Maintenance, Action_Marketing |
| dashboard | Dashboard & Reports | Aggregation of all tables |

### Step 4: Configuring MySQL in settings.py

We then configured the connection between Django and the MySQL database. To do this, the DATABASES block in the settings.py file was updated to point to the Restaurant database, using the standard port 3306 and the utf8mb4 encoding that matches the existing database.

### Step 5: Registering the Apps in settings.py

For Django to recognise the eight applications created in Step 3, each one was added to the INSTALLED_APPS list in settings.py. Without this step, Django would completely ignore those modules.

### Step 6: Importing the MySQL Database

The database file provided for the project (Base_Restaurant__1_.sql) already contains all 23 tables as well as test data. This database was imported directly into MySQL via the Windows Command Prompt.

#### 6.1 Installing MySQL

Before importing, it was necessary to install MySQL Server on our Windows machine. We downloaded the installer from the official website dev.mysql.com/downloads/installer, selected the Custom installation type to limit data usage, and configured the server with a root password.

After installation, the path to the MySQL executables was added to the Windows system environment variables (PATH) so that the mysql command could be used from any terminal:

|  | C:\Program Files\MySQL\MySQL Server 8.0\bin. |
| --- | --- |

#### 6.2 Importing the SQL File

Once MySQL was correctly installed and accessible from the terminal, we navigated to the folder containing the SQL file and ran the import command:

|  | cd "C:\Users\hp\Desktop\PKFOKAM\FRESHMAN 1\Python" mysql -u root -p < Base_Restaurant__1_.sql. |
| --- | --- |

When prompted, we entered the MySQL root password. The absence of any error message confirmed that the import was successful.

#### 6.3 Verifying the Import

After importing, we verified that the database and its 23 tables were correctly present in MySQL by running the following commands:

mysql

-

u root

-

p

SHOW DATABASES;

USE Restaurant;

SHOW TABLES;

### Step 7: Testing the Django–MySQL Connection

The final step of Phase 1 was to verify that Django communicates correctly with the MySQL database. This check is performed with the following command, run from the root folder of the project:

|  | python manage.py check # Expected result: # System check identified no issues (0 silenced).. |
| --- | --- |

A result with zero errors confirms that the Phase 1 configuration is complete and that the project is ready for Phase 2, which involves writing the Django models for all 23 database tables.

## 3. Setting Up the GitHub Repository

Alongside the Django project configuration, our group set up the GitHub repository for the project, in compliance with the project requirement that mandates the use of GitHub for source code management and collaborative development.

### 3.1 Creating GitHub Accounts

Each member of the group created a personal account on github.com. Usernames were chosen to be professional and easily identifiable by the lecturer, as the repository is set to Public.

### 3.2 Creating the Repository

The group leader created the public repository with the following settings:

Here is the github link to access our repository : https://github.com/pettangroddysenpai-shipit/Restaurant-Management-App

| Setting | Value Chosen |
| --- | --- |
| Repository Name | Restaurant-Management-App |
| Visibility | Public |
| README File | Added automatically |
| .gitignore | Python template selected |
| Repository Link | https://github.com/pettangroddysenpai-ship-it/Restaurant-Management-App |

### 3.3 Adding Collaborators

The remaining group members were added as collaborators through the Settings → Collaborators page of the repository. Each member received an email invitation from GitHub which they accepted in order to gain push access to the repository.

|  | # Navigate directly to the collaborators page: https://github.com/pettangroddysenpai-ship-it/Restaurant-Management-App/settings/access. |
| --- | --- |

### 3.4 Cloning the Repository and First Push

After accepting their invitations, each group member cloned the repository onto their local machine. The group leader then performed the first push of the Django project structure to GitHub:

## 4. Phase 1 Summary

All steps of Phase 1 were completed successfully. The table below provides a full summary of the progress made during this phase:

| # | Step | Status | Done By |
| --- | --- | --- | --- |
| 1 | Install required Python packages (Django, mysqlclient, pillow, python-decouple) | ✅ Complete | Group |
| 2 | Create the Django project with django-admin startproject | ✅ Complete | Group |
| 3 | Create the 8 Django application modules | ✅ Complete | Group |
| 4 | Configure MySQL connection in settings.py | ✅ Complete | Group |
| 5 | Register all 8 apps in INSTALLED_APPS | ✅ Complete | Group |
| 6 | Install MySQL, add to PATH, and import Base_Restaurant.sql | ✅ Complete | Group |
| 7 | Test the Django–MySQL connection with manage.py check | ✅ Complete | Group |
| 8 | Create GitHub repository and add all collaborators | ✅ Complete | Group |

With Phase 1 fully complete, our group is now ready to begin Phase 2, which will involve writing the Django models for all 23 database tables and implementing the authentication system with role-based access control for the six user types defined in the project specifications.

REPUBLIC OF CAMEROON

Peace - work - Fatherland

MINISTRY OF HIGHER EDUCATION

REGIONAL DELEGATION OF

CENTER

PKFokam Institute of Excellence

Dignity - Faith – Responsibility

P.O.BOX 11646 Yaoundé – Cameroon

# Project Progress Report 2

Restaurant Management Web Application

| Framework | Django (Python 3.x) |
| --- | --- |
| Database | MySQL Restaurant DB |
| Architecture | MVT (Model-View-Template) |
| Modules | 7 functional modules |
| Team Size | 6 students |

| Group Members | Participation | Matricule |
| --- | --- | --- |
| Pettang Feumba Roddy Alann | 20% | 26S008 |
| Tiofack Kaze Franck | 25% | 26S007 |
| Matchim Dzuyim Verenne Celia | 25% | 26S034 |
| Mekolle Tuatsop Dalhia Aure | 25% | 26S004 |
| Messi Zang Paul Jacques | 2.5% | 26S005 |
| Djomo Yepdi Evans | 2.5% | 26S001 |

LECTURER: Mr. mbieteu amos mb.

DATE: Friday, 7th march 2026

SUMMARY

- INTRODUCTION

- PROJECT PLANNING (GANTT PROJECT)

- SYSTEM DESIGN

- Class Diagram…………………………………...

- Use case Diagram……………………………….

- Sequence Diagram………………………………

- Deployment Diagram……………………………

- ENCOUNTERED DIFFICULTIES

- CONCLUSION

# INTRODUCTION

The development of a restaurant management system requires proper planning, analysis, and design in order to ensure efficiency and reliability. This project focuses on modeling and organizing the different activities involved in managing a restaurant through the use of software engineering tools.

TABLE OF SOFTWARE USED AND PURPOSE

| Software Tool | Purpose |
| --- | --- |
| Gantt Project | Provides a timeline for completing tasks, allocating resources and tracking progress throughout the development process. |
| Star UML | Used to create diagrams that help in visualizing how different components interact and how the system operates as a whole. |

The combination of UML diagrams and the Gantt project ensures a well-structured approach to designing the restaurant management system.

# PROJECT PLANNING (GANTT PROJECT)

The restaurant project was carried out from 9th to 20th March 2026, covering the planning and analysis phases.

PROJECT PHASES AND ACTIVITIES

| PHASE | KEY ACTIVITIES | OUTCOME |
| --- | --- | --- |
| Planning | Definition of project objectives- Preliminary research on system need | Clear understanding of project scope and user requirements |
| Analysis | Design of database structure- Creation of UML diagrams: - Class Diagram - Sequence Diagram - Use Case Diagram - Deployment Diagram- Risk assessment | Detailed system design and validation of project feasibility |

The Gantt chart provides a clear visualization of task scheduling and durations, showing an organized workflow and helping ensure the project is completed efficiently within the given timeframe.

# SYSTEM DESIGN

The system was designed using Unified Modeling Language (UML) diagrams to provide a clear and standardized representation of the restaurant management system.

UML was chosen because it

- Simplifies complex system structures

- Improves communication

- Helps visualize both the static and dynamic aspects of the system before implementation.

- Class Diagram

TABLE OF RELATIONSHIPS AMONGST CLASSES

| Relationship | Type | Reason / Justification |
| --- | --- | --- |
| Food Menu → Food | One-to-Many | A single food menu contains multiple food items, allowing customers to choose from a variety of meals. |
| Food → Food Ingredient | One-to-Many | Each food item is composed of multiple ingredient entries, representing what is needed to prepare it |
| Ingredient → Food Ingredient | One-to-Many | One ingredient can be used in multiple food items, hence it appears in several food-ingredient combinations. |
| Table → Bill | One-to-Many | A table can generate multiple bills over time as different customers use the same table. |
| Staff → Bill | One-to-Many | A staff member (e.g., waiter/cashier) can handle multiple bills during their working period. |
| Staff → Salary Management | One-to-Many | A staff member can have multiple salary records over time (e.g., monthly payments or updates |

Note: Some associations, such as the link between Food and Ingredient, are conceptually many-to-many. This complexity is effectively managed through the Food Ingredient class, which serves as an associative entity, demonstrating sound object-oriented design principles.

- Use-case diagram

This use case diagram illustrates how users interact with the restaurant management system. The main actors are:

- Customer

- Staff

Key Design Features

Generalization: Staff → Customer

Staff can also act as customers, inheriting all customer actions.

«Extend» Relationship: Pay Food → Cash / Online Payment

Payment methods are optional extensions of the main “Pay Food” process.

Actor Operations

| Customer | Staff |
| --- | --- |
| - Connect to the system - Reserve a table - Review the menu - Order food - Pay for food - Give feedback | - Prepare food - Manage tables - Generate bills - Manage orders |

- Sequence Diagram

This sequence diagram shows interactions between Customer, System, and Staff in a restaurant management system.

a) Customer: Connects to the system, reserves a table, reviews the menu, places an order, makes payment, and gives feedback.

b) Staff: Receives order notifications, confirms and prepares the food, and ensures payment is processed.

c) System: Manages reservations, menu, order notifications, payment processing, and feedback recording.

- Deployment Diagram

This report documents the step-by-step process followed to design and construct a UML Deployment Diagram for a Restaurant Management System using a UML modelling tool.

The diagram produced represents a three-tier architecture comprising a Customer Device tier, an Application Server tier, and a Database Server tier, along with a dedicated Waiter Computer node for on-floor staff.

The completed deployment diagram contains the following main nodes and their hosted artefacts:

NODES AND ARTEFACTS HOSTED

| Node | Hosted Artefacts / Components |
| --- | --- |
| Customer Device | Customer App |
| Waiter Computer | Restaurant User Interface |
| Application Server | Payment Processing, Reservation Management, Menu Management, Order Management |
| Database Server | Restaurant Database |

| SOURCE NODE | TARGET NODE | PROTOCOL USED | JUSTIFICATION |
| --- | --- | --- | --- |
| Customer Device | Application Server | HTTPS | Enables users to access the system via a web interface. HTTPS ensures secure communication for sensitive data such as login and payments. |
| Waiter Computer | Application Server | HTTPS | Allows staff to interact with the system (manage orders, tables, billing) through a secure and reliable connection. |
| Application Server | Database Server | SQL | Facilitates data storage and retrieval by allowing the application server to send queries to the database |

## PROTOCOLS USED AND JUSTIFICATION

## Draw Communication Links Between Nodes

To show how the nodes communicate, connection lines (associations) were drawn between the nodes using the connector tool. The following relationships were established by clicking a source node and dragging to a target node:

- Customer Device →  Application Server

- Waiter Computer →  Application Server

- Application Server  →  Database Server

# ENCOUNTERED DIFFICULTIES

Difficulty: Defining correct relationships between classes

Solution: Carefully analyzed real-world interactions and introduced appropriate associations (e.g., using Food Ingredient as an associative class).

Difficulty: Choosing appropriate UML relationships (generalization, «extend»)

Solution: Reviewed UML concepts and applied them based on the role and dependency of each element in the system.

Difficulty: Modeling overlapping roles (Staff as Customer)

Solution: Used generalization to allow staff inherit customer functionalities.

Difficulty: Maintaining consistency across diagrams

Solution: Cross-checked all diagrams to ensure they represent the same system without contradictions

# CONCLUSION

This work focused on UML diagrams and a Gantt chart for the system.The diagrams represent the structure, behavior, and deployment. The Gantt chart ensured proper planning.Overall, it provides a foundation for development.